Skillage App.

TEST PLAN

12/03/2018

12/03/2018 This document contain 10 pages

[Category]

Document review and approval

Revision history

This document has been reviewed by

|  | Reviewer | Date reviewed |
| --- | --- | --- |

This document has been approved by

|  | Subject matter experts |  |  |
| --- | --- | --- | --- |
|  | Name | Signature | Date reviewed |

Contents

1	Introduction	1

1.1	Purpose	1

1.2	Scope	1

2	Test Item(s)	1

2.1	Project description	1

2.2	Items to be Tested	2

2.3	Items Not to be tested	2

2.4	Test Approach(s)	2

2.5	Test Entry and SIT/ UAT Exit Criteria	4

2.5.1	Test Entry	4

2.5.2	SIT Phase	5

2.5.3	UAT Phase	5

2.6	Test Deliverables	5

2.7	Test Suspension / Resumption Criteria	5

2.7.1	Suspension	5

2.7.2	Resumption	6

3	Risk and mitigation	6

3.1	Test Risks / Issues	6

4	Test Environment	6

4.1	Test Environment URL	6

4.2	Test Hardware(s)	6

4.3	Test Data	6

4.4	Bugs Severity and Priority Definition	7

4.5	Tools, Techniques, and Methodologies	7

4.6	SIT Test Report Matrix (Example format)	8

4.7	UAT Test Report Matrix (Example format)	8

5	Team and Role	8

6	Test Milestones and Schedule	9

# Introduction

## Purpose

The purpose of this Test Plan is gather all the information necessary to plan and control the test effort for testing the Skillage App. It describes the appropriate strategies, process, workflows and methodologies used to plan, organize, execute and manage testing of project.

## Scope

The scope of this testing effort includes a summary of what will and will not be tested. Below is the list of in scope testing types:

- Functionality

- Data & Transaction

- System Administration.

- Maintainability

- Compatibility

Here is the list of out of scope testing types:

- Security ( VAPT )

- Localization (multiple languages, zip codes)

- Documentation and Packaging

- Content (grammar)

- Date & Time handling

- Error & Disaster handling & recovery

- Installation, Setup & Initial Configuration

- Load Balancing

- Networking

- Usability

# Test Item(s)

## Project description

- [Bổ sung].

## Items to be Tested

| Module(s) | Feature(s) | Priority |
| --- | --- | --- |
| Win Application | Load Data | High |
|  | Edit Data | High |
| Web API | Load Data | High |
| Web App | Load Data | High |

## Items Not to be tested

| Module(s) | Feature(s) | Comments |
| --- | --- | --- |
| Win Application | Add data |  |

## Test Approach(s)

- Smoke testing is performed based on the highest priority test cases in the test case list.

- UAT (User Acceptance Testing) is performed rely on the rest of test cases in the list after smoke testing

- If almost the priority of bugs found out during testing procedure are high and highest, QC team will consider whether to do smoke testing for the build fixed bugs or not.

| Test Types | Test Name |
| --- | --- |
| Functional | GUI Testing |
|  | Functional Testing |
|  | Component Testing |
|  | System Integration Testing (SIT) |
|  | Smoke Test |
|  | Regression Test |
|  | Scenario Testing |
|  | User Acceptance Test (UAT) |
| Non-Functional | Compatibility Testing (Web view, Mobile view) |
|  | Maintainability Testing |
|  | Performance Test ( on development site ) |

GUI TESTING

- GUI testing is the process of testing the system's Graphical User Interface of the Application under Test. GUI testing involves checking the screens with the controls like menus, buttons, icons, and all types of bars - toolbar, menu bar, dialog boxes and windows, etc.

Functionality Testing will be done within each Phase.

- Ensure that the functions behaves or performs in accordance to the functional or requirement specifications

- Ensure that related components are setup, tested and available for the functional test to be carried out

- Ensure that test cases including positive and negative scenarios; as well as, time sensitive test cases such as cross over year, leap year and business calendar

COMPONENT TESTING

- Component testing is a method where testing of each component in an application is done separately.

SYSTEM INTEGRATION TEST will be done within each Phase.

- Ensure that all requirements/ functionalities, performance, stability and resilience of the all components in the System have been thoroughly tested and met

- Cover functional, interfacing and integration tests on all units/ modules developed

- Conduct the SIT on the System in the testing and production environments to ensure that the software and hardware have been installed and setup properly.

SMOKE TEST

- Smoke Test will be executed when on complex changes or multiple component changes, build releases. The purpose is saving time in: fixing and wasted larger test level executions.

REGRESSION TEST

- At the completion of acceptance tests for each release, manual run the regression test suite to ensure that subsequent modifications to the system do not introduce regressions.

SCENARIO TESTING

- Ensuring that the interfacing systems are able to correctly handle and respond to both normal and exceptional file exchange/processing scenarios.

USER ACCEPTANCE TESTS: Customer to perform the current process manually. If the following outcomes are achieved during the allocated UAT period, it is assumed the UAT would be considered passed.

- Skillage Winapp, Skillage Webapp in accordance to the Functional Specifications Design and UI/UX design

- APIs in accordance to Design Specifications Design

There will be at least 14 days of time allocated for UAT. Upon passing of UAT, the application will be moved to production and Customer will need to do another round of verifications to ensure results are consistent in production environment –VAPT (2nd Round)

During this period Customer will need to allocate 50% of their time to support and conduct the testing.

COMPATIBILITY TESTING

- Verify if applications work on Browser Standards: Safari, Firefox, Chrome, Edge and Internet Explorer (with latest version at the testing time).

- Verify applications work on mobile browser, explicitly responsive mobile design.

MAINTAINABILITY TESTING

- Verify if the system is in maintenance mode, which procedures system will do to prevent user actions on the system to restrict any error.

PERFORMANCE TESTING

- Load testing - checks the application's ability to perform under anticipated user loads. The objective is to identify performance bottlenecks before the software application goes live.

- Stress testing - involves testing an application under extreme workloads to see how it handles high traffic or data processing. The objective is to identify breaking point of an application.

Note: Performance test will be execute on development site only.

## Test Entry and SIT/ UAT Exit Criteria

### Test Entry

- 1 The system has passed the exit criteria of previous stage (if applicable)

- Completed test log and acceptance of previous test stage

- Completed updates (if any) to technical documents to reflect changes from past tests

- Test Plan and Test Scenarios reviewed and approved

- Test environment (including external interfaces) available and stable i.e. system parameters, static data and connectivity setup completed

- Test data setup completed and available

### SIT Phase

| Defect Type | Exit from SIT (Open defects allowed) | Test case execution Coverage in SIT | Test Case Pass Rate in SIT |
| --- | --- | --- | --- |
| Critical | 0 | 100% | 100% |
| Major | < 0 | 100% | 100% |
| Minor | <5 | 100% | 95% |
| Cosmetic | <20 | 100% | 95% |

### UAT Phase

| Defect Type | Exit from UAT (Open defects allowed) | Test case execution Coverage in UAT | Test Case Pass Rate in UAT |
| --- | --- | --- | --- |
| Critical | 0 | 100% | 100% |
| Major | 0 | 100% | 100% |
| Minor | <5 | 100% | 100% |
| Cosmetic | <20 | 100% | 95% |

## Test Deliverables

These documents should be provided by Skillage App:

- Test plan

- Test schedule

- Test Requirement Traceability Matrix

- Test case

- Test Report

## Test Suspension / Resumption Criteria

### Suspension

- 1 Significant variations to requirements in more than 30% of the completed test scenarios

- Test environment issues that prevent testing to be conducted effectively (e.g. slow system performance, unstable system uptime, unavailability of test data)

- Unavailability of testing resources to complete the testing on schedule

- (testers, hardware or software)

- More than 50% of the defects in the completed test scenarios are ‘High’ or ‘Medium’ severity

### Resumption

If testing is suspended, resumption will only occur when the problem(s) that caused the suspension has been resolved.

# Risk and mitigation

## Test Risks / Issues

| Feature(s) | Comments |
| --- | --- |

# Test Environment

## Test Environment

| Environment | URL/ Account |
| --- | --- |
| Skillage Windows Application | TBD |
| Skillage Web API | TBD |
| Skillage WebApp | TBD |

## Test Hardware(s)

| Hardware Name | Version |
| --- | --- |
| Mobile Device with iOS | Latest version of iOS ( iPhone 7+) |
| Mobile Device with Android | Android version 8.1 |
| PC | Windows 10 |
| Internet connection | Line connect/ Wifi/ 4G |

## Test Data

| Module require Test Data | Data |
| --- | --- |

## Bugs Severity and Priority Definition

The defect severity rating is used to assign a severity rating to a defect based on the impact of the defect on the functioning of the product or service.  In order to ensure that all teams have a consistent approach to defects and issues the severities in the following table will be used.

| Severity ID | Severity Level | Severity Description |
| --- | --- | --- |
| 1 | 1 – Critical Priority: High | No further testing is possible until this defect is fixed. Testers cannot continue working. Defect must be addressed immediately. Defect will delay testing and impact time frames. |
| 2 | 2 – Major Priority: High | Defect has a significant impact on testing and should be fixed before the next release if possible. Defect has broken an interface, no further testing on that interface can continue. Defect has major impact but workaround exists. May impact testing time frames. |
| 3 | 3 – Minor Priority: Medium | Defect affects component but does not stop testing of that interface. Defect should be addressed in the next release; delivery should be negotiated around impact to testing. |
| 4 | 4 – Cosmetic Priority: Low | The defect is purely cosmetic and has no effect on testing interface; minimal regression testing is required. Defect to be addressed when possible. |

## Tools, Techniques, and Methodologies

| Tools/ Techniques/ Methodologies | When/ How it used |
| --- | --- |
| Jira | For keep track the defects comes from the project |
| Microsoft Office (Word, Excel) | For editing/ reviewing the documents |
| Invision app | For prototype, design for the application UI |
| JMeter | For Performance Test |
| Postman | For API Testing |
| Browsers | IE 11/ Chrome/ Firefox/ Safari latest version. |
| Database permission | For database testing/ Data mapping |
| Audit log permission | For testing audit log activities |

## SIT Test Report Matrix (Example format)

## UAT Test Report Matrix (Example format)

# Team and Role

| Name | Role |
| --- | --- |

# Test Milestones and Schedule

Appendix A: References

The following table summarizes the documents referenced in this document.

| Document Name and Version | Description | Location |
| --- | --- | --- |
| SkillApp-TestCase - v1.0 - Test execution | SkillApp TestCase |  |

Appendix B: Key Terms

The following table provides definitions for terms relevant to this document.

| Term | Definition |
| --- | --- |